1. Project Overview

This document outlines the planning and timeline for the AI-powered hotel reservation project, detailing key phases, activities, and deliverables. It ensures coordinated execution, efficient resource use, and adherence to timeline and quality standards.

2. Sprint Breakdown

Sprint 1: Core Authentication & Home Page

Duration: 1-2 weeks

Objectives:

- Lay the foundation for secure user access and a user-friendly interface.

Key Tasks:

- Design Registration/Login UI:
Create detailed wireframes and mock-ups for registration and login screens.

- Implement Authentication:
Code the core authentication functionalities using Laravel’s built-in features.

- Email Verification Flow:
Set up an email verification process to validate newly registered user account.

- Basic Search Bar + Filters:
Develop a simple search interface on the home page that accepts user inputs (keywords, destination, date, etc.) and supports basic filtering (price range, star rating).

Expected Milestones:

- Completion and internal testing of the authentication module.

- Functional email verification.

- Working basic search bar that responds to user inputs.

Sprint 2: AI & API Integration

Duration: 2 weeks

Objectives:

- Enhance the home page by integrating external data and intelligent recommendation capabilities.

Key Tasks:

- Integrate Hotel Data APIs:
Establish stable connections with providers (e.g., docs.hotelapi) to fetch current hotel.

- Build AI Recommendation Engine:
AI module that uses booking history to deliver personalized hotel recommendation.

- Dynamic Sorting/Filtering:
Enhance search with dynamic sorting and filters using live API data and AI insights to.

Expected Milestones:

- A prototype of the AI recommendation engine that offers personalized hotel options.

- Enhanced search results reflecting dynamic sorting and filtering capabilities.

Sprint 3: Dashboard & Security

Duration: 3–4 weeks

Objectives:

- Develop dedicated dashboards for both end users and administrators.

- Strengthen the system’s security posture as additional functionalities are layered on.

Key Tasks:

- User Dashboard Development:
Create a dashboard for users to view bookings, manage profiles.

- Admin Dashboard Development:
Build an admin interface to manage users, handle reservations, and adjust pricing.

Expected Milestones:

- Full implementation of both user and admin dashboards.

- Successful integration of additional security measures.

Sprint 4: Mobile & Final Testing

Duration: 2–3 weeks

Objectives:

- Ensure a seamless experience across all devices, finalize testing, and prepare the system for deployment.

Key Tasks:

- Mobile-Responsive UI:
Refine the UI for mobile with responsive design for optimal usability.

- End-to-End Testing:
Conduct unit, integration, and user acceptance tests.

- Bug Fixes & Deployment Preparation:
Fix any bugs found during testing, finalize user documentation, and prepare the system for production deployment.

Expected Milestones:

- Verification of mobile responsiveness across a range of devices.

- Approval of system performance through end-to-end testing.

3. Gantt Chart

Figure 1: Project Gantt Chart